## Slide 1: Lecture 4
Defining Project End Goals

## Slide 2: Why is this in a communication course?
Have you ever heard of a major construction/software project that never ends?
Did something you work on fall through?
Did disagreements on what constitutes project success occur at any point?
The single major reason is: communication

## Slide 3: Specifically, communicating the end goal
Defining what constitutes project success from the beginning
Aligning the goals of team members and other stakeholders
Agreeing on what is included in the project, and what is not

## Slide 4: Let’s discuss
What do you think you need to communicate at the start of a project?
Each breakout room is a team. Elect one spokesperson who lists what you agreed on and why you agreed on it.

## Slide 5: Questions to consider
Who is involved (not just the team)?
What are the risks involved?
What, specifically, is the project end goal?
What will you do? What should you not do?
How long should it take?
What will you need?

## Slide 6: Enter the project charter
Objective
What you are looking to achieve with the project
Description of the end result, innovation, product, or service
Requirements
What will be included in your project
Scope
A descriptive list of what needs to be done for the project to end successfully
Assumptions and Constraints
Overview of what will need to be included
Budget
How much is afforded for the project by the sponsor
Stakeholders
Who will be involved, and how
This includes the team and the customers
Resources
The material and people needed to make it happen
Exclusions
Make sure everyone knows what not to bother with
Milestones
What could go wrong in your project
List of the most important dates and deliverables
Risks

## Slide 7: What are the objectives and requirements?
The objective is what you are looking to achieve
  Business need (expansion or improved performance)
The requirements are the criteria needed to achieve the objective

## Slide 8: Who are stakeholders?
Whoever decided this should happen
The team that will make it happen
Suppliers and customers
The rest of the world

## Slide 9: Scope and exclusions
These two aspects are very important to communicate!
You also need to think of the assumptions everyone is making – it might affect how things go
The constraints are also important to conisder

## Slide 10: Milestones
This section acts as a rough guide of progress

## Slide 11: Risks
In any endeavor, two things are sacred:
  Communication
  Risk mitigation

## Slide 12: Group exercise
Recall the innovations that you came up with in lecture 2
Discuss the requirements and create a mini charter

## Slide 13: Project Requirements
Option 1:
  Identify a problem that people have in one of these sectors: transportation, manufacturing, and healthcare.
  Develop a solution with a target segment in mind.
Option 2:
  Develop (or improve upon) a product or service that can make everyday life for a particular group easier.
  Clarify why it is an innovation, and how it makes everyday life easier.
  Make sure you select a target market segment, and incorporate as many of the topics we cover in the course.
In both cases, we need to know why you picked your segment, and each team member must interview one person in the segment.